Sprint Backlog

Sprint-1

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Create post for news and breaking news. | Analyze structure  And outcomes. | 21 | Analyst | 6 | 3 | 1 | 0 | 0 | 0 | 0 |
| Webpage design (UI) | Designer | 8 | 2 | 4 | 2 | 0 | 0 | 0 |
| Develop post system and breaking news system. | Developer | 16 | 0 | 2 | 5 | 5 | 2 | 2 |
| Test post system and provide report. | Tester | 6 | 0 | 0 | 0 | 1 | 1 | 2 |
|  | | | Total=36 | 5 | 7 | 7 | 6 | 3 | 4 |

Sprint-2

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Create schedule for different programs or events. | Create schedule format. | 13 | Analyst | 8 | 3 | 3 | 2 | 0 | 0 | 0 |
| Schedule page design (UI) | Designer | 6 | 0 | 3 | 3 | 0 | 0 | 0 |
| Develop program schedule system. | Developer | 15 | 0 | 1 | 6 | 6 | 2 | 0 |
| Test schedule process. | Tester | 7 | 0 | 0 | 0 | 0 | 2 | 5 |
|  | | | Total=36 | 3 | 7 | 11 | 6 | 4 | 5 |

Sprint-3

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Live streaming news system. | Analyze stream process. | 13 | Analyst | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| Design stream page (UI). | Designer | 6 | 4 | 2 | 0 | 0 | 0 | 0 |
| Develop streaming system. | Developer | 8 | 0 | 4 | 3 | 0 | 0 | 0 |
| Test streaming system. | Tester | 2 | 0 | 0 | 2 | 0 | 0 | 0 |
|  | | | Total=18 | 6 | 6 | 5 |  |  |  |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Weather forecast updates system. | Analyze weather information. | 8 | Analyst | 3 | 0 | 0 | 0 | 3 | 0 | 0 |
| Weather page design (UI) | Designer | 5 | 0 | 0 | 0 | 4 | 1 | 0 |
| Develop weather system. | Developer | 7 | 0 | 0 | 0 | 0 | 5 | 2 |
| Test weather system. | Tester | 3 | 0 | 0 | 0 | 0 | 0 | 2 |
|  | | | Total=18 |  |  |  | 7 | 6 | 4 |

Sprint- 4

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Contact and enquiry system. | Analyze on contact and enquiry system. | 8 | Analyst | 4 | 2 | 2 | 0 | 0 | 0 | 0 |
| Design (UI) contact and enquiry system pages. | Designer | 7 | 0 | 4 | 3 | 0 | 0 | 0 |
| Develop contact and enquiry system. | Developer | 10 | 0 | 5 | 5 | 0 | 0 | 0 |
| Test contact and enquiry system. | Tester | 3 | 0 | 0 | 3 | 0 | 0 | 0 |
|  | | | Total=24 | 2 | 11 | 11 |  |  |  |
|  | |  | | **New Estimates of Effort Remaining**  **at end of Day** | | | | | | |
| **Product Backlog Item** | **Sprint Task** | **Story Point**  **(Fibonacci)** | **Assign Task** | **Estimate of**  **Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Option to view and read the company details. | Provide site details. | 5 | Analyst | 2 | 0 | 0 | 0 | 2 | 0 | 0 |
| Site details page design (UI). | Designer | 4 | 0 | 0 | 0 | 4 | 0 | 0 |
| Develop site details page. | Developer | 5 | 0 | 0 | 0 | 0 | 3 | 2 |
| Test site details. | Tester | 1 | 0 | 0 | 0 | 0 | 0 | 1 |
|  | | | Total=12 |  |  |  | 6 | 3 | 3 |